|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **ID** | **User Story** | **Tasks** | **Day 1** | **Day 2** | **Day 3** | **Day 4** | **Day 5** | **Day 6** | **Day 7** |
| 1 | **As a** user, **I am able to** search for documents **so that** I can find them more easily. | Design user interface for searching products in ecommerce site | 1 | 0 | 0 | 0 | 0 | 0 | 0 |
| Write code to search products | 1 | 1 | 0 | 0 | 0 | 0 | 0 |
| Write code to connect database with ecommerce site | 0 | 0 | 2 | 0 | 0 | 0 | 0 |
| 2 | **As a** visitor, **I am able to** see what I can do in the product **so that** I know whether or not this product will fill my needs. | Write code for adding details of products | 0 | 0 | 0 | 2 | 0 | 0 | 0 |
| Test product search option and details option | 0 | 0 | 0 | 0 | 1 | 0 | 0 |
| 3 | **As a** user, **I am able to** change my user name & passcode if desired **so that** I can maintain Safety & privacy. | Write code for adding user name and password in database | 0 | 0 | 0 | 0 | 1 | 0 | 0 |
| 0 | 0 | 0 | 0 | 0 | 2 | 0 |
| Test addition of username and password feature | 0 | 0 | 0 | 0 | 0 | 0 | 1 |

**Sprint Backlog 2**