|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **ID** | **User Story** | **Tasks** | **Day 1** | **Day 2** | **Day 3** | **Day 4** | **Day 5** | **Day 6** | **Day 7** |
| 1 | **As a** user, **I want to be able to** retrieve documents that were deleted | Write code to retrieve documents that were deleted | 2 | 0 | 0 | 0 | 0 | 0 | 0 |
| Test delete document feature | 0 | 1 | 0 | 0 | 0 | 0 | 0 |
| 2 | **As a** visitor, **I want to be** notified when a new feature is released | Write code for adding notification feature | 0 | 0 | 0 | 2 | 0 | 0 | 0 |
| Test notification feature | 0 | 0 | 0 | 0 | 1 | 0 | 0 |
| 3 | **As a** admin, **I am able to** update which team a user belongs to so that I can make sure all teams are up to date | Write code to identify user account type | 0 | 0 | 0 | 0 | 1 | 0 | 0 |
| 0 | 0 | 0 | 0 | 1 | 1 | 0 |
| Test identification of user account | 0 | 0 | 0 | 0 | 0 | 0 | 1 |

**Sprint Backlog 3**